Leyforge Pre-Rebuild Roadmap

What is left before production redevelopment starts again

RESTART RULE: Research first → decisions second → prototypes third → canonical technical documentation fourth → rebuild fifth.

# 1. Current position

☑ Vintage Story / comparative research Passes 1–5 completed.  —  Retained as evidence; not yet the final internal canon audit.

☑ Project Optimisation Discussion recovered and preserved.  —  Defines the original pre-rebuild discovery logic and P0–P5 proof levels.

☑ Post-30 roadmap recovered and preserved.  —  Sets 31–42 remain future production/game-system work; their constraints feed the rebuild now.

☑ Existing Leyforge 00–30 + Forge + FCC corpus retained as requirements sources.

☑ FCC-01 Overworld content canon locked; PRD-00 v1.0 FINAL/CLOSED.  —  FCC-12 source reconciliation Steps 1A–1D are complete; PRD-01 is the next engineering package while the FCC-12 decision interview continues in parallel.

Status key: DONE  NEXT  PENDING  BLOCKER

# 2. Required before the rebuild can begin

| # | Work package | Purpose | Status |
| --- | --- | --- | --- |
| A | FCC-12 → FCC-13 → FCC-14 final FCC close | Finish universal materials/processing, definitive Blocks/Items/Recipes and final cross-realm certification/art handoff. | IN PROGRESS |
| PRD-00 | Source Corpus & Authority Register | List every canonical, research, prototype and future-constraint source so nothing is lost or silently superseded. | DONE |
| PRD-01 | Technical Requirements & Unknowns Inventory | Extract every engine/Forge requirement from 00–30, FCC, recovered chats, Passes 1–5 and future constraints. | NEXT |
| PRD-02 | Zylann Voxel Tools Deep Capability Audit | Classify every requirement as built-in, demonstrated, extendable, Leyforge-owned, unknown or blocker. | PENDING |
| PRD-03 | Godot & Supporting Technology Audit | Decide what to use, extend, fork, learn from or reject across the Godot/open-source ecosystem. | PENDING |
| PRD-04 | Architecture Boundary Study | Freeze ownership between Godot, Zylann, Leyforge Engine, Leyforge worldgen, The Forge and Ley Realms. | PENDING |
| PRD-05 | Research Evidence Crosswalk | Map Passes 1–5 and other external findings directly onto Leyforge requirements. | PENDING |
| PRD-06 | Technical Risk & Proof Register | Assign risks, unknowns and P0–P5 evidence targets; no assumptions disguised as solved capabilities. | PENDING |
| PRD-07 | Prototype & Benchmark Programme | Run the hostile prototypes needed to settle risky engineering questions. | PENDING |
| PRD-08 | Prototype Results & ADR Evidence | Record measured results, accepted/rejected options and proof levels. | PENDING |
| PRD-09 | Pre-Rebuild Closure Audit | Confirm every critical requirement is resolved, deliberately deferred or accepted as a bounded risk. | BLOCKER |

# 3. Canonical engineering documents after PRD

Only after PRD closes do we write and freeze the engineering canon. These document families do not replace the game-design sets; they explain how the rebuilt runtime and Forge will satisfy them.

| LFE — Leyforge Engine • Architecture constitution & authority • World identity / coordinates / partitioning • Time, determinism, scheduling & simulation LOD • Zylann integration & chunk lifecycle • Worldgen • Persistence / saves / migration • Entities / NPCs / civilisation representation • Navigation & movement integration • Automation / power / logistics • Fluids / oceans / maritime runtime • Multiplayer authority / replication constraints • Registries / packages / stable IDs • Performance / scalability / diagnostics • Development architecture / tests / change control • Rebuild staging & acceptance gates | FORGE-ENG — The Forge • Forge engineering constitution • Source → validation → bake pipeline • Registry / ID / package / override integration • Block / material / item / tool / armour tooling • Structure / building / dungeon / environment tooling • Ship & vessel tooling • Entity / creature / NPC / animation tooling • Biome / cave / worldgen / realm tooling • Validation / security / performance certification • Runtime preview / testing / hot reload • Packaging / sharing / future modding handoff |
| --- | --- |

# 4. High-risk proof gates that must be settled

☐ Deterministic worldgen  —  Same seed must remain identical across generation order / worker scheduling where required.

☐ Streaming + voxel edits  —  Fast traversal and large edit bursts must stay bounded and recoverable.

☐ Caves / deep geology  —  Leyforge-style blocky caves and geology need a real P3+ prototype, not only demo evidence.

☐ Water / oceans  —  Visuals, bounded propagation, hydrology and maritime needs must be proven separately.

☐ Moving voxel vessels  —  Persistence, collision, occupants, cargo, chunk interaction and multiplayer implications must be tested.

☐ Simulation LOD  —  Active <-> regional <-> far <-> dormant transitions must preserve authoritative outcomes.

☐ NPC navigation  —  Terrain edits, unloaded areas and settlement-scale routing must fail safely.

☐ Automation graphs  —  Large networks must avoid unbounded recomputation and resource duplication/loss.

☐ Persistence / recovery  —  Crash-kill, corruption, migration and long-world tests must demonstrate recovery.

☐ Forge compiler/runtime  —  Authoring output must validate, bake and load without giving player tools canonical write authority.

# 5. Final restart gate

☐ FCC-12, FCC-13 and FCC-14 are complete and the final required FCC interfaces are reconciled.

☐ PRD-01–09 are complete; PRD-00 is closed.

☐ Critical unknowns have evidence at the required P3/P4 level.

☐ LFE and FORGE-ENG are internally consistent and cross-checked against 00–30 + FCC.

☐ Every superseded old technical rule has an explicit reason / ADR.

☐ Implementation order, benchmark suite, regression gates and profiling requirements are locked.

☐ New repository/build/CI/test foundation is defined before gameplay code is reintroduced.

NOT REBUILD BLOCKERS: fully authoring Sets 31–42, the 43+ expansion programme, final art/content volume, complete multiplayer UX, or the full polished Forge interface. Their architectural constraints must be represented now, but the full systems can be implemented later in their proper programme.

# 6. One-line master sequence

FCC-12 → FCC-13 → FCC-14 (parallel) + PRD-01–09 → LFE + FORGE-ENG → Final Technical Review → Implementation Plan → Clean Rebuild

Source basis: PRD-00 Source Corpus & Authority Register v1.0; Project Optimisation Discussion (ordered pre-rebuild process and P0–P5 proof levels); Post-30 Doc Set Ideas (Sets 31–42 and 43+ Future Expansion Register); existing Leyforge 00–30/Forge/FCC corpus; research Passes 1–5. This checklist is navigation/status only and never overrides those sources.